CONFIDENTIAL — STRATEGIC PROPOSAL

HALLOR TECHNOLOGIES INC.

Hallor Defense Equipment Inc.

K9 Defend — Manned Tactical Ground Vehicle Concept | Canadian-Made, Field-Proven Platform

CORPORATE RESTRUCTURING & DEFENSE DIVISION LAUNCH

Strategic Proposal for Investors, Brokers & Defense Partners

May 2026  |  STRICTLY CONFIDENTIAL

|  | Prepared by: Hallor Technologies Board In consultation with Going Public Consulting www.hallor.ca |  |
| --- | --- | --- |

This document contains forward-looking statements and projections. It is intended solely for the use of the named recipient(s) and may not be reproduced or distributed without written consent of Hallor Technologies Inc.

# Table of Contents

Table of Contents	2

Executive Summary	4

Corporate Restructuring Plan	5

2.1  Current Structure	5

2.2  Proposed Structure	5

2.3  Cap Table Migration — GSE Shareholders → HTI Parent	5

Why Hallor — Why Now	7

3.1  Seven Years of Proof	7

3.2  Canada's Defense Moment	7

3.3  The NATO UGV Imperative	7

3.4  Platform Advantages No Competitor Can Replicate Immediately	7

K9 Defend — Manned Prototype v1 Specification	9

4.1  Full Feature Specification — K9 Defend Manned v1	9

4.2  UGV Conversion Pathway	11

Build Timeline & Cost Budget	13

5.1  12-Month Build Schedule	13

5.2  Detailed Prototype Cost Breakdown	14

Defense Team Structure & Cost	15

6.1  HDE Core Team — Year 1	15

6.2  Growth Hiring — Defense Division Scaling Plan	15

Addressable Military Market	17

7.1  Market Sizing — TAM / SAM / SOM	17

7.2  Why This Market Lasts a Decade+	17

Canada Defense Alignment & Funding Programs	19

8.1  Available Funding Programs (C$)	19

8.2  Compliance Roadmap	19

Hallor IP & Competitive Moat	21

9.1  IP Portfolio Components	21

9.2  Competitive Landscape	21

Broker & Investor Value Proposition	23

10.1  Deal Structure	23

10.2  How Investors Win	23

Predictive Valuation Milestones	24

11.1  Milestone-by-Milestone Valuation (C$M) — HDE Only	24

11.2  Valuation Methodology — Global Standard Metrics	24

Employment Scaling Projections	26

Appendix — Defense Concept Imagery	27

A.1  K9 Defend Manned v1 — Full Concept	27

A.2  K9 Defend Unmanned (UGV) — Phase 2 Concept	27

A.3  Hallor Defense Long-Range Platform Vision	28

Key Risks & Mitigations	29

# Executive Summary

Hallor Technologies Inc. (HTI) has spent seven years proving the impossible: a Canadian-built electric ground vehicle that starts reliably at -47°C, runs a full shift without charging, and survives the harshest ground service environments in North America. That platform — the Green Ox — is the foundation for something larger.

This proposal outlines a strategic expansion: the creation of Hallor Defense Equipment Inc. (HDE), a wholly owned subsidiary of HTI, purpose-built to design, manufacture, and sell military-grade electric tactical ground vehicles to the Canadian Armed Forces and allied nations. HDE will adapt the proven Green Ox platform into a manned K9 Defend prototype — a silent, cold-weather-hardened, modular 4x4 tactical vehicle — and establish a credible pathway to an unmanned (UGV) conversion variant within 18 months of prototype validation.

Simultaneously, this proposal recommends a corporate restructuring that migrates existing Hallor GSE subsidiary shareholders into Hallor Technologies Inc. (the parent), simplifying governance, unlocking CSE listing potential, and aligning all shareholders behind a single, scalable enterprise.

| Highlight | Detail |
| --- | --- |
| Company | Hallor Technologies Inc. (HTI) — proposed listed parent entity |
| New Subsidiary | Hallor Defense Equipment Inc. (HDE) |
| Platform | Green Ox EV — 7 years field-proven, -47°C rated, AWD, modular |
| First Product | K9 Defend Manned v1 — Military tactical 4x4 EV prototype |
| Build Timeline | 12 months total (3 mo. engineering + 2 mo. design/tooling + 4.5 mo. build + 2.5 mo. validation) |
| Prototype Budget | C$2.1M (prototype build + first-year core team) |
| Capital Raise | C$2.0–2.5M private placement at C$0.15/unit (defense seed round) |
| TAM (Military UGV) | US$1.96B (2025) → US$3.08B (2031) at 7.82% CAGR |
| Canada Funding Available | C$244.2M NRC IRAP DI Assist + C$4B BDC + C$357.7M RDIIF |
| IP Carried Value (IFRS floor) | C$4.27M (book floor; market value significantly higher) |
| Prototype Valuation (Low–High) | C$15M – C$28M on working prototype milestone |
| First Contract Valuation | C$40M – C$80M (signed DND or allied nation contract) |

# Corporate Restructuring Plan

## 2.1  Current Structure

Today, Hallor operates through Hallor Group Inc. (HGI) / Hallor Industries Inc. (HII) as the operating GSE company, with shareholders holding equity at the subsidiary level. This structure creates complexity for institutional investment, public listing, and the launch of a defense subsidiary.

Current shareholder base: ~31.9 million issued shares at the subsidiary level, with an additional ~25.2M in options, warrants, and convertible instruments — yielding approximately 57.1M fully diluted. Based on the May 2026 corporate deck, the post-RTO structure targets ~91M basic / ~111M fully diluted shares at HTI level.

## 2.2  Proposed Structure

HALLOR TECHNOLOGIES INC. (HTI) Listed Parent Entity ¦ CSE via Non-Offering Prospectus ¦ IFRS Audited

HALLOR INDUSTRIES INC. (HII) GSE / Commercial Division Green Ox EV ¦ Airport Ground Support; HALLOR DEFENSE EQUIPMENT INC. (HDE) Defense Division ¦ NEW — 2026 K9 Defend ¦ UGV ¦ Tactical EV.

## 2.3  Cap Table Migration — GSE Shareholders → HTI Parent

All existing Hallor GSE / HII shareholders will receive equivalent shares in Hallor Technologies Inc. (HTI) at a defined exchange ratio. This migration eliminates the structural subordination of shareholder equity, consolidates governance, and creates a single share class that trades on the CSE post-listing. The exchange is structured as a shares-for-debt/equity conversion to preserve existing economic entitlement while enabling the clean parent balance sheet required for institutional investors and defense procurement counterparties.

| Share Class / Layer | Shares (Basic / Diluted) | Notes |
| --- | --- | --- |
| Existing HII Issued (migrated) | ~31.9M | Current subsidiary shareholders → HTI shares 1:1 exchange |
| Options & Warrants (existing) | ~8.8M | Rolled to equivalent HTI options/warrants at same strike |
| Convertible Instruments | ~16.4M | Notes convert at HTI level upon listing |
| Defense Seed Raise (C$2.0–2.5M @ $0.15) | 13.3M – 16.7M | New capital for HDE prototype + first-year team |
| Fully Diluted (post-migration) | ~70M – 74M | Pre-RTO; RTO target 91–111M fully diluted |

The CSE listing via Non-Offering Prospectus (NOP) proceeds in parallel: IFRS audit completion (est. Q3 2026), prospectus filing (est. Q4 2026), and trading commencement (est. Q1 2027).

# Why Hallor — Why Now

## 3.1  Seven Years of Proof

While defence primes spend years and hundreds of millions engineering cold-weather electric drivetrains from scratch, Hallor has been running one at -47°C since 2019. The Green Ox platform has operated in some of the harshest airport ground environments in Canada — including Arctic-adjacent operations — accumulating real operational hours on a 72V AC brushless AWD drivetrain with no major powertrain failures. The only recurring issue identified over seven years of fleet operation has been brake wear — a standard maintenance item. This is the kind of reliability data that defence OEMs cannot buy; they have to earn it. Hallor already has it.

## 3.2  Canada's Defense Moment

Canada's February 2026 Defence Industrial Strategy — announced by Prime Minister Carney — commits to a historic rebuild of Canadian defence industrial capacity. The government has pledged to reach NATO's 2% GDP defence spending target by 2030, representing an incremental C$20B+ annually in defence investment. Explicit priorities include sovereign Canadian manufacturing, electric and autonomous ground vehicles, and domestic technology companies. Hallor is positioned at the exact intersection of all three mandates: Canadian-built, electric, autonomous-capable, and proven.

## 3.3  The NATO UGV Imperative

Every major NATO ally is actively fielding or procuring unmanned and optionally-manned ground vehicles. Ukraine has accelerated a decade of UGV development into 18 months of battlefield deployment. The US, UK, France, Germany, and Australia all have active UGV programs. Canada has none — and that gap is now a sovereignty risk. Hallor can fill it.

## 3.4  Platform Advantages No Competitor Can Replicate Immediately

| Advantage | Hallor | Typical Start-Up Competitor |
| --- | --- | --- |
| Cold Weather | 7 years proven at -47°C | Unproven — development risk |
| Build Infrastructure | Active fabrication team, 3-month build cycles | No existing production capability |
| Drivetrain IP | 72V AC AWD — engineered, refined, owned | Procured/licensed from third parties |
| Modular Platform | Purpose-built modular rail and payload deck | Single-purpose fixed designs |
| Made in Canada | 100% domestic design, assembly, and IP | Foreign IP, foreign assembly |
| Procurement Speed | Prototype in 12 months from funding | 3–5 years typical ground-up development |
| Regulatory Standing | Existing Canadian company, CGP-eligible | Foreign or newly formed — no DND relationship |

# K9 Defend — Manned Prototype v1 Specification

The K9 Defend Manned v1 is a military-specification 4x4 all-electric tactical ground vehicle designed for surveillance, perimeter security, personnel transport in contested environments, and rapid drone deployment. It is derived directly from the field-proven Green Ox platform with deliberate military-grade enhancements.

K9 Defend Manned v1 — Concept Render | Armoured cabin, surveillance mast, drone launch bay, Canadian Armed Forces configuration

## 4.1  Full Feature Specification — K9 Defend Manned v1

| System / Feature | Specification | Military Benefit |
| --- | --- | --- |
| DRIVETRAIN |  |  |
| Motor System | Dual 120V–240V AC brushless, AWD (upgraded from 72V commercial) | Silent running, zero thermal signature at idle, no IR exhaust plume |
| Drivetrain Config | All-Wheel Drive, independent suspension, locked differentials | Off-road capability, mud/snow/sand traversal |
| Speed | 0–45 km/h operational; 30 km/h governed off-road | Tactical pace matching infantry and convoy ops |
| Range | 80–120 km per charge (mission profile dependent) | Full operational shift without charging |
| Temperature Range | -47°C to +55°C operational (field-proven baseline) | Arctic sovereignty, Northern Canada, Eastern European NATO deployments |
| Charging | V2G capable; 240V shore power; NATO STANAG generator input | Powers field equipment from vehicle battery; no generator logistics required |
| CHASSIS & PROTECTION |  |  |
| Frame | Reinforced steel space frame, military load rating 1,500 kg payload | Armour-panel ready, blast-mitigation geometry |
| Ballistic Panels | Bolt-on UHMWPE / NIJ Level IIIA side panels (v1 optional; v2 standard) | Protects occupants from small arms at mission discretion |
| Tyres | Run-flat inserts, 37" all-terrain military spec | Continue mission after tyre strike |
| Ground Clearance | 380 mm minimum (military off-road standard) | IED-resistant underside geometry |
| CABIN & CREW |  |  |
| Occupancy | 2-person armoured operator cab (driver + tactical officer) | Dedicated pilot and sensor/weapons system operator configuration |
| Climate Control | Military-grade HVAC, -47°C start-up heating, NBC filter-ready housing | Arctic operations, CBRN environment compatibility pathway |
| Comms Integration | NATO radio mount points, encrypted mesh radio wiring loom | Drop-in DND-supplied comms without vehicle modification |
| Crew Interface | Dual 10" ruggedized displays, CAN-bus sensor integration, night-mode dash | Situational awareness from all sensors in-cab |
| SURVEILLANCE & SENSOR MAST |  |  |
| Mast Height | Deployable 4.5 m pneumatic mast (stows to 1.8 m) | Over-terrain visibility, obstacle-top surveillance |
| Camera System | Day/thermal PTZ dome (30x optical, FLIR-compatible), 360° coverage | Target acquisition, perimeter security, force protection |
| Radar/Lidar Mount | NATO STANAG rail at mast apex for customer-supplied radar | Radar, LiDAR, or EW payload compatible |
| DRONE LAUNCH BAY |  |  |
| Bay Configuration | Rear open deck bay, 2x medium UAS hardpoints (DJI M30/Skydio-class) | Organic ISR; launched and recovered without dismounting |
| Charging | Onboard 240V drone charging station (2 positions) | Continuous drone operations without returning to base |
| Drone Control | In-cab relay station for encrypted drone datalink | Operator flies drones from protected cab |
| MODULAR PAYLOAD RAIL |  |  |
| Rail System | NATO STANAG 4569 modular rail, full deck length | Accepts any NATO-compatible payload without modification |
| Payload Capacity | 800 kg deck payload (static); 500 kg mobile | Litter (medevac), supply pallet, weapon system, sensor array |
| Power Export | 5 kW continuous V2G export at 240V / 120V | Forward operating base power; reduces generator logistics |
| UGV CONVERSION PATH |  |  |
| Drive-by-Wire | Full steer/throttle/brake DBW system in v1 (dual-mode: manual + remote) | Enables teleoperation overlay without cabin modification |
| Autonomy Ready | Compute bay with GPU mount point, CAN-bus autonomy interface wiring loom | Retrofit path to full UGV: remove cab, add autonomy stack |
| Remote Ops | 5G/satcom mesh radio bracket; ground-control station interface spec | Teleoperation from up to 5 km (LOS) |

## 4.2  UGV Conversion Pathway

The K9 Defend Manned v1 is explicitly engineered as the first step toward a fully unmanned UGV. The drive-by-wire architecture, CAN-bus autonomy interface, and modulaer cabin design mean the transition to unmanned operation is a software and sensor addition — not a vehicle redesign. This is the critical differentiator: Hallor builds one platform that can be field-reconfigured from manned to unmanned as the mission requires.

K9 Defend Unmanned UGV — All-armoured box body, dual drone launch, surveillance mast | Phase 2 product

Hallor Defense — Long-range platform vision: tracked variants, armed configurations, and mass production pathway (illustrative)

# Build Timeline & Cost Budget

Hallor's existing production team builds a Green Ox GSE vehicle in approximately 3 months. The K9 Defend Manned v1 is a substantially more complex build — military-spec chassis, upgraded drivetrain, ballistic integration, mast installation, and drive-by-wire system — requiring a phased approach across 12 months from funding confirmation.

## 5.1  12-Month Build Schedule

| Phase | Activities | Duration | Month | Budget (C$) | Key Milestones |
| --- | --- | --- | --- | --- | --- |
| Phase 1 Engineering | Military requirements analysis; DND consultation; chassis structural engineering; drivetrain upgrade spec; DBW architecture; BOM finalization | 3 months | M1–M3 | $175,000 | Completed spec sheet; DND letter of interest; CGP application filed |
| Phase 2 Design & Tooling | 3D CAD design; finite element analysis (FEA); military EMC testing plan; tooling procurement; supplier qualification; ballistic panel sourcing | 2 months | M4–M5 | $140,000 | Approved design package; tooling ordered; supplier contracts signed |
| Phase 3 Fabrication | Chassis fabrication; drivetrain installation; cabin assembly; mast integration; payload rail installation; wire harness | 3 months | M6–M8 | $380,000 | Rolling chassis complete; all major systems installed |
| Phase 4 Integration | DBW commissioning; surveillance system install; drone bay integration; V2G testing; comms wiring; security systems | 1.5 months | M9–M10 | $145,000 | Fully integrated prototype; all systems operational on bench |
| Phase 5 Test & Validation | Off-road performance testing; cold-weather trial (-30°C minimum); DBW validation; drone ops trial; DND/observer demonstration event | 2 months | M11–M12 | $110,000 | Test report package; DND demo event; LOI or procurement discussion initiated |
| TOTAL BUILD COST | (excluding team salaries) | 12 months |  | $950,000 | Working military prototype delivered |

Note: Build cost is prototype-only. Team salaries (Section 6) are budgeted separately at C$985,000 for year one, bringing total Year 1 investment to approximately C$1.935M. With contingency, the defense seed raise of C$2.0–2.5M provides full coverage through to prototype demonstration.

## 5.2  Detailed Prototype Cost Breakdown

| Component / System | Cost (C$) | Notes |
| --- | --- | --- |
| Base Green Ox chassis & frame (military-spec) | $95,000 | Fabricated in-house; upgraded steel spec |
| Drivetrain upgrade: dual 120–240V AC AWD system | $145,000 | Motor, inverter, controller, wiring |
| LiFePO4 battery pack (55 kWh military spec) | $98,000 | Canadian/North American supply chain |
| 2-person armoured cab (structure + ballistic panels) | $62,000 | NIJ IIIA side panels; bolt-on |
| Surveillance mast system (4.5m deployable + PTZ thermal) | $78,000 | Commercial-off-the-shelf COTS military grade |
| Drone launch bay hardware (2 positions + charging) | $22,000 | Hardpoints, wiring, in-cab relay hardware |
| Drive-by-Wire (DBW) system | $55,000 | Steer, throttle, brake actuators + control unit |
| Modular payload rail (NATO STANAG) | $18,000 | Full-deck length; in-house fabricated |
| Run-flat tyres and military wheel assemblies | $24,000 | 37" AT military spec × 4 + spares |
| V2G power export system (5 kW) | $21,000 | Bidirectional inverter; NATO STANAG power outputs |
| In-cab command display system (dual 10" ruggedized) | $28,000 | CAN-bus integration, CMS software |
| Comms wiring loom & radio mounts (NATO spec) | $14,000 | Ready for DND-supplied radios |
| Climate control (military HVAC + arctic heating) | $31,000 | -47°C cold start; 2-zone |
| Testing, shipping, and demonstration logistics | $65,000 | Cold-weather trials, DND demo event |
| Contingency (10%) | $94,000 |  |
| TOTAL PROTOTYPE BUILD COST | C$950,000 | Excluding team salaries |

# Defense Team Structure & Cost

HDE leverages existing Hallor leadership (no new CEO or CFO required). The CEO and CFO of HTI/HII provide corporate governance, financial oversight, and strategic direction to HDE at no incremental cost. The HDE team is a purpose-built engineering and business development unit, reporting to the existing C-suite.

## 6.1  HDE Core Team — Year 1

| Role | Headcount | Annual Cost (C$) | Responsibilities |
| --- | --- | --- | --- |
| Chief Engineer / VP Engineering | 1 | $145,000 | Technical lead, military spec ownership, DND interface |
| Senior Mechanical Engineer | 2 | $210,000 | Chassis, suspension, ballistic integration design |
| Electrical / Embedded Systems Engineer | 1 | $110,000 | DBW system, CAN-bus, power management, autonomy interface |
| Systems Integration Engineer | 1 | $115,000 | Platform integration, test protocols, qualification documentation |
| Defense Business Development Manager | 1 | $125,000 | DND relationship, procurement navigator, allied-nation BD |
| Senior Fabricators (military build) | 3 | $225,000 | Chassis build, military-spec welding, system installation |
| Project Manager (defense) | 1 | $105,000 | Timeline management, compliance, procurement tracking |
| TOTAL CORE TEAM | 10 FTE | C$1,035,000 | + HTI CEO / CFO at zero incremental cost |

Benefits and payroll taxes (EI, CPP, health) add approximately 18–20%, bringing fully-loaded Year 1 team cost to C$1.22–1.24M. Total Year 1 investment (team + prototype build): approximately C$2.17M.

## 6.2  Growth Hiring — Defense Division Scaling Plan

As HDE progresses from prototype to first contract and then to production, the team scales systematically. The hiring plan below reflects a disciplined, milestone-triggered expansion — no speculative hiring.

| Department | Year 1 (Prototype) | Year 2 (Pre-Contract) | Year 3 (First Contract) | Year 5 (Scale) | Year 8 (Production) |
| --- | --- | --- | --- | --- | --- |
| Engineering | 5 | 7 | 12 | 22 | 35 |
| Fabrication / Manufacturing | 3 | 6 | 15 | 40 | 90 |
| Business Development / Sales | 1 | 3 | 5 | 9 | 14 |
| Program / Project Management | 1 | 2 | 4 | 7 | 12 |
| Quality / Compliance (CGP/ITAR) | 0 | 1 | 2 | 5 | 8 |
| Finance / Admin (shared HTI) | 0* | 0* | 1 | 2 | 4 |
| TOTAL HDE HEADCOUNT | 10 | 19 | 39 | 85 | 163 |
| Annual Payroll (fully loaded C$M) | $1.24M | $2.4M | $5.5M | $13M | $29M |

*Finance and admin shared with HTI parent at no incremental HDE cost in Years 1–2.

# Addressable Military Market

Hallor is entering two convergent, high-growth military markets: unmanned/optionally-manned ground vehicles (UGV) and military electric vehicle electrification. Both markets are accelerating due to NATO spending commitments, Ukraine conflict learnings, and decarbonization mandates across allied militaries.

## 7.1  Market Sizing — TAM / SAM / SOM

| Market Segment | 2025 Size | 2031 / 2034 | CAGR | Source / Notes |
| --- | --- | --- | --- | --- |
| Military UGV — Global | US$1.96B | US$3.08B (2031) | 7.82% | MarketsandMarkets / Mordor Intelligence 2025 |
| Military EV — Global | US$6.48B | US$17.90B (2034) | 12.40% | Grand View Research 2025 |
| Combined TAM (2031) | — | US$10B+ | — | UGV + military EV overlap; conservative cross-tab |
| SAM — Canada + Five Eyes | ~US$280M | ~US$440M (2031) | ~8% | Canada, USA, UK, AUS, NZ defense procurement |
| SAM — NATO + allied nations | ~US$680M | ~US$1.1B (2031) | ~8.5% | 32 NATO members + Australia, Japan, South Korea |
| SOM — Hallor (Year 5 target) | — | US$25–45M revenue | — | <1% of SAM; 2–3 allied nation contracts |

## 7.2  Why This Market Lasts a Decade+

Military procurement cycles are long, predictable, and sticky. A single DND contract for 25–50 units generates C$50–150M in revenue. Re-order rates on well-performing platforms exceed 85%. The global shift to autonomous/electric military ground vehicles is in its first decade — no NATO country has a fully-fielded fleet. The opportunity window for a first-mover with a proven cold-weather platform is measured in years, not months.

Structural tailwinds supporting a decade+ addressable market:

- NATO 2% GDP spending commitments — Canada alone represents C$20B+ incremental annual spending through 2030

- Ukraine conflict: demonstrated UGV utility for logistics, medevac, surveillance, and force multiplication

- Arctic sovereignty: Canada's DIS specifically identifies Northern operations as a strategic priority — Hallor's -47°C proven capability is uniquely suited

- Military decarbonization: NATO Sustainability Target 2030 mandates emissions reduction across all fleets; electric ground vehicles are the primary pathway

- Aging ICE fleet: allied nations operating 15–30 year-old tactical vehicles face urgent replacement cycles in the 2026–2035 window

- Cyber/EW advantage: electric drivetrains have dramatically reduced electromagnetic signatures and fewer attack surfaces than ICE-powered vehicles

# Canada Defense Alignment & Funding Programs

Canada's February 2026 Defence Industrial Strategy (DIS) explicitly calls for domestic manufacturing capability in autonomous systems, electric platforms, and sovereign Arctic-capable vehicles. Hallor is one of a small number of Canadian companies that can credibly respond to this mandate today.

## 8.1  Available Funding Programs (C$)

| Program | Org. | Value | Relevance to HDE |
| --- | --- | --- | --- |
| NRC IRAP Defence Industry Assist | NRC IRAP | $244.2M total; up to $2M/project | R&D for defence-application of proven tech; military UGV qualifies |
| BDC Defence Technology Platform | BDC | $4B facility | Loans and equity for Canadian SMEs supplying defence; Hallor qualifies |
| Regional Defence Ind. Investment Fund (RDIIF) | ISED | $357.7M | Supports capital investment in domestic defence industrial facilities |
| SRCC (Strategic Innovation Fund — Defence) | ISED | $100M+ | Innovation Stream for Canadian companies with defence tech readiness |
| IRAP SME Assistance Grant | NRC | Up to $500K | Non-dilutive; available immediately for eligible R&D |
| SR&ED Tax Credit | CRA | 15–35% of QREs | Engineering and prototype costs are SR&ED eligible; significant cash refund |
| Made-in-Canada Procurement Policy | PSPC | Policy preference | DND procurement policy mandates Canadian-content preference for all vehicle contracts |

## 8.2  Compliance Roadmap

HDE's compliance plan ensures that Hallor can participate in DND procurement and allied nation exports within 18 months of incorporation:

| Compliance Requirement | Target Date | Action |
| --- | --- | --- |
| Controlled Goods Program (CGP) | M4 (2026) | Register HDE under CGP; security screening of all defense personnel |
| ITAR/EAR (Export Controls) | M6 (2026) | Legal review; ensure no ITAR-controlled components in v1 design; Canadian IP priority |
| Ottawa Treaty (Anti-Personnel Mines) | Ongoing | HDE vehicles are unarmed platforms (surveillance/logistics); fully compliant |
| CSA/DND Procurement Registration | M6 (2026) | Register with PSPC as defence supplier; obtain vendor qualification number |
| SOC 2 / Cybersecurity Baseline | M12 (2027) | Cyber hygiene standard for DND vendor qualification; ISO 27001 pathway |
| NATO STANAG Compliance | M12 (2027) | Payload rail (STANAG 4569), power export, and comms interfaces designed to spec |

# Hallor IP & Competitive Moat

Hallor's competitive moat is not a single patent — it is a compound of operational data, proven design, manufacturing know-how, cold-weather IP, and Canadian manufacturing heritage that takes years to replicate. The formal IP portfolio sits on top of an operational advantage that cannot be purchased.

## 9.1  IP Portfolio Components

| IP Asset | Type | What It Covers | Defense Moat Value |
| --- | --- | --- | --- |
| Green Ox Electric Drivetrain | Trade Secret / Design | 72V→240V AC AWD architecture; thermal management; cold-start system | 7 years of refinement; no competitor has -47°C proven data |
| Cold-Weather Performance Data | Proprietary Data / Trade Secret | Real operational hours in -40°C+ environments; failure mode library | Defence OEMs require this data; Hallor has it; competitors cannot buy it |
| Modular Chassis Architecture | Registered Design / Patent Pending | Modular payload rail system; reconfigurable mission bay geometry | Single platform serves 5+ military roles; eliminates variant tooling cost |
| Drive-by-Wire Integration System | Trade Secret / Provisional Patent | DBW overlay on proven EV platform; dual-mode manual/autonomous interface | UGV conversion pathway without redesign; 12-month lead over ground-up competitors |
| V2G Military Power Export System | Trade Secret / Design | 5 kW bidirectional power from vehicle battery to field equipment | Eliminates generator logistics; unique value prop to DND |
| Canadian Manufacturing Process IP | Trade Secret | 3-month build cycle for complex EV platforms; trained fabrication team | Delivery speed is a competitive weapon; DND values predictable delivery |
| Sensor Mast Integration Architecture | Design / Patent Pending | Deployable mast with STANAG payload interface on wheeled EV platform | Unique integration of surveillance + electric mobility + drone ops |

IFRS Carried IP Value: Approximately C$4.27M based on current development costs capitalized under IAS 38. This is an accounting floor — the strategic market value of the IP, measured by the cost and time to replicate, is substantially higher. A comparable US company with equivalent EV drivetrain data and cold-weather test history would command a technology premium of C$15–40M in an M&A transaction.

## 9.2  Competitive Landscape

| Competitor | Origin | Type | Cold Weather? | Hallor Advantage |
| --- | --- | --- | --- | --- |
| VictorySoft Gulliver UGV | Ukraine | Unmanned only | Unknown | No manned variant; no Canadian procurement; no -47°C data |
| INKAS HEEMAR (Toronto) | Canada | Armoured ICE | Yes | ICE drivetrain; no UGV pathway; 350+ staff but legacy architecture |
| Rheinmetall Mission Master | Germany / Canada (QC) | Full-stack UGV | Limited | Full-stack prime — too large for rapid procurement; Hallor = agile Canadian SME |
| Textron / FLIR ground UGV | USA | UGV (tracked) | Limited | Foreign; ITAR-controlled; DND prefers Canadian-content for sovereignty |
| HALLOR K9 DEFEND | Canada | Manned + UGV-ready | -47°C Proven | Only Canadian-made EV + manned + UGV-convertible + -47°C proven platform |

# Broker & Investor Value Proposition

The defense seed round is structured to offer investors a compelling risk-adjusted return profile anchored by hard assets (a working prototype), non-dilutive grants, and a clear path to DND procurement and CSE listing.

## 10.1  Deal Structure

| Parameter | Detail |
| --- | --- |
| Raise Amount | C$2.0M – C$2.5M (defense seed round) |
| Price per Unit | C$0.15 per unit (shares in HTI at parent level) |
| Units Issued (seed) | 13.3M – 16.7M shares |
| Warrant Coverage | 1/2 warrant per share at C$0.25 (12-month expiry) |
| Use of Proceeds | 70% prototype build (C$950K), 30% first-year defense team ($740K partial) |
| Non-Dilutive Grants (target) | C$500K–$1.5M via NRC IRAP + SR&ED (partially offsets investor capital) |
| Listing Vehicle | CSE listing via NOP (Non-Offering Prospectus); targeting Q1 2027 |
| Broker Commission | 8% cash + 8% broker warrants at C$0.15 |
| Finder's Fee | Negotiable; standard 6% cash for qualified referrals |
| Hold Period | 4-month hold on private placement shares (CSE standard) |

## 10.2  How Investors Win

- Entry price C$0.15 — against a pre-prototype valuation of C$8–12M HTI enterprise value, investors enter at a significant discount to anticipated post-prototype value (C$15–28M)

- Warrant kicker at C$0.25 provides additional upside if the stock re-rates post-listing or post-DND letter of intent

- Non-dilutive grants (NRC IRAP, SR&ED) reduce effective use of investor capital — grants offset up to 30% of prototype build cost

- Defense sector re-rating: global defense company EV/revenue multiples average 2.5–6x; Hallor's GSE business currently trades on commercial multiples — adding a defense business is expected to compress discount to NAV and re-rate the stock

- Acquisition optionality: NATO prime contractors (Rheinmetall, L3Harris, Kongsberg) actively acquire Canadian defense technology companies with proven platforms; Hallor's IP portfolio and cold-weather data creates credible M&A optionality at Year 3–5

# Predictive Valuation Milestones

Hallor Defense Equipment's valuation trajectory is benchmarked against global comparable transactions, defense technology company public market multiples, and milestone-specific risk-adjusted discounting. The table below presents Low and High scenarios at each meaningful milestone.

## 11.1  Milestone-by-Milestone Valuation (C$M) — HDE Only

| Milestone | Low (C$M) | High (C$M) | Valuation Basis |
| --- | --- | --- | --- |
| Pre-Prototype (current) IP + team + platform data | $5M | $10M | Cost-to-replicate IP ($4.27M IFRS floor) + team + 7-yr data premium; seed round entry |
| Working Prototype Complete (Month 12) | $15M | $28M | Comparable pre-revenue defense tech companies: 1.5–3x development cost; Canadian defense premium; DND engagement |
| IP Package Defined + CGP Compliant (Month 14) | $18M | $35M | Defensible IP portfolio + CGP certification = procurement-eligible; strategic buyer optionality emerges |
| DND Letter of Intent / Evaluation Contract (Year 2) | $30M | $60M | DND LOI removes primary de-risking event; comparable: NGRAIN, L3 WESCAM transactions in Canada at similar stage |
| First Revenue Contract Signed (Year 2–3: 10–25 units DND or allied) | $40M | $80M | Revenue contract: C$5–15M ARR; defense SaaS/hardware comps trade at 4–8x revenue; platform licensing optionality |
| Production Scale (Year 4–5: 50+ units/year, 2 nations) | $120M | $250M | C$25–45M ARR; 3–5x revenue multiple for defense prime; manufacturing + IP platform value |
| Full Defense Platform (Year 7–8: manned + UGV + accessories, export-approved) | $300M | $600M+ | Rheinmetall/L3/Textron comparable M&A multiples; C$80–150M ARR; full-stack platform acquiree target |

Note: Valuations are for the HDE defense division only. HTI's commercial GSE business (HII) carries a separate and additive valuation based on the $30M-$88M Y1–Y3 revenue pipeline in the May 2026 corporate deck. Total HTI enterprise value at each milestone = HDE value + HII commercial value.

## 11.2  Valuation Methodology — Global Standard Metrics

| Method | Stage Applicable | Multiple / Input | Application to HDE |
| --- | --- | --- | --- |
| Cost-to-Replicate | Pre-prototype | 1.5–3x capitalized R&D + team value | IFRS IP floor C$4.27M × 2–3x = C$8–13M |
| Comparable Transactions (M&A) | IP / prototype stage | C$10–50M for pre-revenue Canadian defense tech | NGRAIN (2019), Allen Vanguard, Canadian defense M&A comps |
| Revenue Multiple (EV/Revenue) | First contract+ | 3–8x defense hardware; 6–12x if recurring | C$10M ARR × 5x = C$50M; C$30M ARR × 6x = C$180M |
| EV/EBITDA | Production scale | 12–18x defense prime comparable | C$15M EBITDA × 15x = C$225M enterprise value |
| Discounted Cash Flow (DCF) | All stages | WACC 12–15%; terminal growth 3% | Terminal value anchored to 10-yr procurement contract duration |
| Strategic Acquirer Premium | Year 3–5 | 1.5–2.5x market cap (defense M&A premium) | NATO prime contractors pay control premium for sovereign IP and DND relationships |

# Employment Scaling Projections

Hallor Defense Equipment is designed to be a significant Canadian employer. The employment scaling model below is milestone-driven, not speculative — every hire is triggered by revenue or contract events. The combined HDE + HII employment projection shows how the HTI group scales from its current ~20 FTE to over 200 within 8 years.

| Metric | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Year 8 |
| --- | --- | --- | --- | --- | --- | --- |
| HDE Defense Headcount | 10 | 19 | 39 | 60 | 85 | 163 |
| HII GSE Headcount | 20* | 35 | 55 | 75 | 100 | 120 |
| TOTAL HTI Group Headcount | 30 | 54 | 94 | 135 | 185 | 283 |
| Engineering & Technical (%) | 53% | 48% | 45% | 40% | 38% | 35% |
| Manufacturing / Trade (%) | 30% | 33% | 38% | 42% | 45% | 48% |
| Avg Salary (fully loaded, C$) | $103K | $100K | $98K | $97K | $95K | $93K |
| Total Payroll (C$M) | $3.1M | $5.4M | $9.2M | $13.1M | $17.6M | $26.3M |
| Annual Tax Revenue (est., C$M) | $0.4M | $0.7M | $1.2M | $1.7M | $2.3M | $3.4M |

*Current estimated HTI/HII headcount. The defense division launches as an additive hire on top of the existing commercial team.

The employment multiplier effect for a defense manufacturing company at scale is 3–4x direct employment in indirect and supply chain jobs. At Year 8 with 163 direct HDE employees, the estimated induced employment impact is 490–650 total jobs in the Canadian economy — a significant public policy argument for government funding support.

# Appendix — Defense Concept Imagery

## A.1  K9 Defend Manned v1 — Full Concept

K9 Defend Manned v1 | Camouflage-painted 4x4 EV | 2-soldier cab | Surveillance mast with PTZ dome | Rear drone launch bay | Canadian Armed Forces configuration

## A.2  K9 Defend Unmanned (UGV) — Phase 2 Concept

K9 Defend UGV (Phase 2) | Fully armoured box body | No operator cab | Dual drone launch with active deployment | Surveillance and comms mast | Teleoperated or autonomous

## A.3  Hallor Defense Long-Range Platform Vision

Hallor Defense future platform vision | Tracked and wheeled variants | Armed configuration pathways | Mass production facility concept | "Battlefield Advancement — Combat Enhanced — Unmanned Capable"

# Key Risks & Mitigations

| Risk | Assessment | Mitigation |
| --- | --- | --- |
| DND procurement cycle (18–36 months) | Medium — known timeline; manageable with bridge financing | IRAP grants provide non-dilutive bridge; allied nation (NATO) sales can precede DND contract |
| Engineering over-run | Low-medium — platform is proven; extensions are evolutionary | Existing fabrication team + 10% contingency budget; Chief Engineer hire de-risks technical lead |
| Competitive displacement (Rheinmetall, INKAS) | Low for SME segment — Hallor competes in C$2–15M contract size not multi-hundred-million prime contracts | Focus on DND's SME procurement stream (SBRI/SBTT equivalent); Made-in-Canada mandate creates protection |
| Capital availability (seed round not fully raised) | Medium — defense market fundraising requires specialized brokers | Going Public Consulting engaged; NRC IRAP + SR&ED offset up to 30% of build cost if round closes at C$2.0M floor |
| Key person dependency (CEO / Chief Engineer) | Medium — mitigated by team depth and documentation | Chief Engineer hire creates redundancy; IP documentation program from Day 1 under CGP |
| Export control / ITAR compliance | Low — no ITAR-controlled components in v1 design mandate | Canadian IP priority; legal review at M6; CGP registration at M4 |

Hallor Technologies Inc.  |  The cold-weather electric platform Canada's defense needs.

For investor inquiries and partnership discussions:

invest@hallor.ca  |  defense@hallor.ca  |  www.hallor.ca

This document is confidential and intended solely for qualified investors and strategic partners. May 2026.